JADOTA AI — Production Build Roadmap

Overall development path

STAGE 0

Product + Architecture

↓

STAGE 133333333333333332x

Project Foundation

↓

STAGE 2

Authentication + Users

↓

STAGE 3

Demo Trading Engine

↓

STAGE 4

Market Data Infrastructure

↓

STAGE 5

AI/Quant Trading Engine

↓

STAGE 6

Backtesting + Strategy Lab

↓

STAGE 7

Risk + Capital Management

↓

STAGE 8

Bitget Integration

↓

STAGE 9

Live Trading

↓

STAGE 10

Automated Subscription System

↓

STAGE 11

Admin Dashboard

↓

STAGE 12

Notifications + Monitoring

↓

STAGE 13

Security + Reliability

↓

STAGE 14

Testing + Paper Production

↓

STAGE 15

Production Deployment

↓

STAGE 16

Controlled Live Launch

↓

STAGE 17

Scale

STAGE 0 — Product & Technical Specification

Goal

Before writing code, freeze exactly what JADOTA is.

Define

- JADOTA AI branding

- User types

- Demo mode

- Live mode

- Trading rules

- Subscription rules

- Supported exchange

- Supported assets

- Minimum trading capital

- AI behaviour

- Profit-management rules

- Risk limits

- Admin privileges

- Payment mechanism

- Wallet architecture

- Legal/compliance boundaries

Most important decisions

Exchange:

Bitget initially

Asset:

Crypto spot initially

Demo:

Unlimited

Live:

User's own exchange account

Subscription:

Monthly + multi-month plans

Payment:

USDT

Trading API:

READ + TRADE

WITHDRAW = OFF

Deliverable

A definitive JADOTA Product Specification.

Do not code yet.

STAGE 1 — Project Foundation

Goal

Create the actual software foundation.

Frontend

React

Vite

TypeScript

Tailwind CSS

React Router

Backend

Python

FastAPI

Pydantic

SQLAlchemy

Database

PostgreSQL

Supabase

Infrastructure

GitHub

Environment variables

Development environment

Staging environment

Production environment

Establish repository

jadota/

├── frontend/

├── backend/

├── ai-engine/

├── trading-engine/

├── workers/

├── docs/

└── infrastructure/

Deliverable

A clean application that:

- runs locally

- connects frontend → backend

- connects backend → database

- has development/staging configuration

- has Git version control

STAGE 2 — Authentication & User Management

Goal

Build the JADOTA account system.

Features

- Registration

- Login

- Logout

- Email verification

- Password reset

- Profile

- 2FA

- Session management

- Device/session tracking

Roles

SUPER_ADMIN

ADMIN

SUPPORT

USER

Special rule

Your account:

SUPER_ADMIN

gets:

Subscription bypass = TRUE

You don't need to purchase your own subscription.

Deliverable

A user can create an account and securely access JADOTA.

STAGE 3 — Unlimited Demo Trading

This is where JADOTA first becomes a real trading application.

Goal

Users can start demo trading immediately.

No subscription.

No expiry.

No forced waiting period.

Demo account

Each user gets:

Virtual Balance

Trading Portfolio

Orders

Positions

Trade History

P/L

User chooses

$2

$5

$10

$50

$100

$1,000

All virtual.

Build

- Demo wallet

- Virtual order system

- Virtual positions

- Simulated fills

- Fees

- Slippage simulation

- P/L calculation

- Portfolio valuation

Deliverable

A user can register today and start testing JADOTA within minutes.

STAGE 4 — Market Data Infrastructure

Goal

Give JADOTA reliable real-time and historical market data.

Initially:

BTC/USDT

ETH/USDT

SOL/USDT

BNB/USDT

XRP/USDT

DOGE/USDT

ADA/USDT

We can adjust the final list based on liquidity, exchange availability and trading economics.

Build

- WebSocket market feeds

- REST fallback

- OHLCV storage

- Tick data where appropriate

- Order-book data where useful

- Volume

- Spread

- Market status

- Historical data storage

Important

The system must detect:

STALE DATA

MISSING DATA

API FAILURE

ABNORMAL DATA

Deliverable

JADOTA can continuously see what's happening in the market.

STAGE 5 — Trading Intelligence Engine

This is the real AI development stage.

Goal

Build the system that decides:

Trade / Don't trade

Do not start with an LLM making direct BUY/SELL decisions.

Build quantitative models.

Components

Trend Model

Momentum Model

Volatility Model

Market-Regime Model

Liquidity Model

Then:

MARKET

↓

┌────────┼────────┐

↓        ↓        ↓

Trend   Momentum  Volatility

│        │        │

└────────┼────────┘

↓

Consensus Engine

↓

Opportunity

Score

Output

Something like:

BTC/USDT

Opportunity Score: 91

Direction: LONG

Confidence: 87%

Risk/Reward: 2.4

Or:

DOGE/USDT

Opportunity Score: 52

NO TRADE

Deliverable

JADOTA can identify potential opportunities without actually risking money.

STAGE 6 — Backtesting & Strategy Lab

This stage comes before live trading.

Goal

Determine whether our strategies actually have an edge.

Users/admin can select:

Market

Strategy

Time period

Starting capital

Risk level

Then run historical simulations.

Results

Starting Capital

Ending Capital

Return

Win Rate

Profit Factor

Maximum Drawdown

Sharpe

Sortino

Number of Trades

Fees

Estimated Slippage

Critical requirement

Use:

Training data

Validation data

Out-of-sample data

Walk-forward testing

to reduce overfitting.

Deliverable

We have evidence about whether a strategy works historically.

STAGE 7 — Risk & Capital Management

This stage should sit between AI and execution.

Architecture

AI says:

BUY BTC

↓

RISK ENGINE

↓

APPROVED / REJECTED

↓

EXECUTION

Build

- Maximum risk/trade

- Maximum daily loss

- Maximum weekly loss

- Maximum exposure

- Maximum simultaneous trades

- Position sizing

- Stop loss

- Take profit

- Maximum holding period

- Correlation control

- Volatility control

- Emergency shutdown

Capital protection

Implement your original idea here.

Track:

Initial Capital

Protected Capital

Trading Capital

Realized Profit

Unrealized Profit

Reserve

Deliverable

JADOTA cannot simply trade because the AI says so.

The risk engine has final authority.

STAGE 8 — Bitget Integration

Now we connect to an actual exchange.

Goal

Allow users to connect their own Bitget account.

Initial permissions

READ     ✓

TRADE    ✓

WITHDRAW ✕

Build

- API credential registration

- Credential encryption

- Connection testing

- Balance retrieval

- Market retrieval

- Order placement

- Order cancellation

- Position retrieval

- Trade history

- Error handling

- API rate-limit handling

User interface

Exchange

Bitget

● Connected

Balance:

$5.42

Permissions:

Read ✓

Trade ✓

Withdraw ✕

Deliverable

A user's JADOTA account can securely communicate with their Bitget account.

STAGE 9 — Live Trading Engine

Now connect:

AI

↓

Risk Engine

↓

Execution Engine

↓

Bitget

Build

- Market orders

- Limit orders

- Stop loss

- Take profit

- Order confirmation

- Partial fills

- Failed orders

- Retry logic

- Duplicate-order prevention

- Position reconciliation

Critical rule

The system must never assume:

"I sent the order, therefore the order happened."

It must verify the exchange response.

Deliverable

A controlled test account can execute genuine trades.

STAGE 10 — Automated Subscription System

This is where your new requirement comes in.

No manual activation for normal payments.

Subscription architecture

USER

↓

Select plan

↓

Payment instructions

↓

USDT payment

↓

Blockchain

↓

JADOTA payment watcher

↓

Verify:

amount

network

destination

transaction

confirmations

status

↓

MATCH?

↓

YES

↓

ACTIVATE SUBSCRIPTION

Subscription database

Each subscription should contain:

user_id

plan_id

payment_id

start_at

expires_at

status

payment_currency

payment_amount

transaction_hash

network

verified_at

Example

User pays for:

1 month

System automatically creates:

start_at:

2026-08-10 14:32

expires_at:

2026-09-10 14:32

Exactly one month.

If they purchase 3 months

start:

Aug 10

expiry:

Nov 10

6 months

Aug 10 → Feb 10

12 months

Aug 10 → Aug 10 next year

No manual calculation.

Subscription renewal

If the user renews before expiry:

Current expiry:

September 10

Renew:

August 30

New expiry:

October 10

We add time to the existing expiry instead of resetting the subscription.

This is important.

If subscription expires

Automatically:

LIVE AI

↓

DISABLED

But:

DEMO

↓

STILL AVAILABLE

The user doesn't lose their account.

They don't lose their demo history.

They simply lose live AI access.

STAGE 11 — Payment Verification Engine

Separate this from subscriptions.

Payment watcher

Monitor the designated JADOTA subscription wallet.

For every transaction:

Transaction detected

↓

Network verified

↓

Destination verified

↓

Amount verified

↓

TX status verified

↓

Required confirmations

↓

Payment matched to invoice

↓

Subscription activated

Prevent duplicate payment

Transaction hash should be unique.

TX123

cannot activate two subscriptions.

Prevent wrong amount

If required:

10 USDT

and user sends:

7 USDT

system:

PAYMENT INCOMPLETE

Admin gets an alert.

STAGE 12 — Billing & Subscription Dashboard

User sees:

CURRENT PLAN

Monthly

Started:

10 Aug 2026

Expires:

10 Sep 2026

Status:

● ACTIVE

Days remaining:

31

[RENEW]

Admin sees

SUBSCRIPTIONS

Active

Pending

Expired

Cancelled

Suspended

And:

Payment

User

Plan

Amount

TXID

Network

Status

Date

STAGE 13 — Admin Dashboard

Build this after the underlying functionality exists.

Admin overview

Users

Live Users

Demo Users

Active Subscribers

Revenue

Pending Payments

Active Trades

System Status

AI Status

User management

Admin can:

- View user

- Suspend user

- Restore user

- Reset access

- View subscription

- View trading activity

- Disconnect exchange

- View risk events

STAGE 14 — AI Monitoring

Admin gets:

AI ENGINE

Status:

● ACTIVE

Model:

JADOTA v1.0

Markets:

10

Trades today:

47

Win rate:

XX%

P/L:

XX

Drawdown:

XX

Model controls

Activate model

Pause model

Rollback model

Change risk profile

STAGE 15 — Notifications

Implement:

Email

- Registration

- Subscription confirmation

- Payment received

- Subscription activated

- Subscription expiring

- Subscription expired

- Trade executed

- Risk warning

Telegram

Optional but useful.

Push

Eventually.

STAGE 16 — Security Hardening

Before real users trade real money, stop development and perform a security pass.

Must have

- 2FA

- Encryption

- Secure secret storage

- API-key encryption

- RBAC

- Rate limiting

- Input validation

- Secure headers

- Database RLS

- Audit logs

- Session controls

- Backup

- Disaster recovery

- IP restrictions where appropriate

Particularly important

Never expose:

Bitget secret

Bitget passphrase

Database credentials

Encryption keys

Payment wallet private keys

to the frontend.

STAGE 17 — Trading Safety Testing

Before real money:

Test failures deliberately.

For example:

Bitget API goes offline

What happens?

Internet connection disappears

What happens?

Order gets rejected

What happens?

Order partially fills

What happens?

AI generates duplicate signal

What happens?

Database goes down

What happens?

Market data freezes

What happens?

Subscription expires while user has open positions

What happens?

These need explicit answers in the software.

Subscription expiration should stop new AI trading, but we should not blindly close an existing position simply because the billing timer expired. Position-management rules should handle open positions safely.

STAGE 18 — Full Paper Production

Before allowing real users to connect live accounts:

Run JADOTA using:

REAL MARKET DATA

+

PAPER EXECUTION

for an extended period.

The goal is to test:

- AI decisions

- execution simulation

- latency

- risk engine

- capital management

- subscription system

- notifications

- system stability

STAGE 19 — Internal Live Test

Only your own account initially.

AMOS / ADMIN

Bitget

↓

small amount

↓

JADOTA

Start extremely small.

Monitor:

24 hours

48 hours

1 week

2 weeks

The purpose isn't simply to see profit.

We check:

- execution accuracy

- unexpected losses

- slippage

- fees

- API errors

- duplicate orders

- risk enforcement

- AI behaviour

STAGE 20 — Private Beta

Invite a very small number of trusted users.

For example:

5–10 users

Give them:

Unlimited demo

+

controlled live access

Monitor everything.

Don't open the doors to thousands of users yet.

STAGE 21 — Production Launch

Only after the private beta is stable:

Production infrastructure

Frontend

↓

CDN

↓

API

↓

Workers

↓

Database

↓

Redis

↓

AI Engine

↓

Exchange

Add:

- automated deployments

- monitoring

- uptime alerts

- database backups

- error tracking

- logging

- metrics

- disaster recovery

STAGE 22 — Public Launch

Then:

JADOTA AI

User journey

SIGN UP

↓

DEMO

↓

TEST AI

↓

CONNECT BITGET

↓

FREE LIVE ALLOWANCE

↓

REACH LIMIT

↓

SUBSCRIBE

↓

PAY USDT

↓

BLOCKCHAIN VERIFICATION

↓

AUTOMATIC ACTIVATION

↓

LIVE AI

And:

SUBSCRIPTION EXPIRES

↓

LIVE AI ACCESS OFF

↓

DEMO REMAINS AVAILABLE

↓

RENEW

↓

ACCESS RESTORED

STAGE 23 — Scale

Only after V1 proves itself.

Then add:

More exchanges

Bitget

Binance

OKX

Coinbase

etc.

Only where APIs, jurisdictions and commercial arrangements permit.

More markets

Crypto

↓

Forex

↓

Equities

More AI strategies

Momentum

Trend

Mean Reversion

Breakout

Volatility

Regime Switching

Strategy marketplace

Users could eventually select:

JADOTA Conservative

JADOTA Balanced

JADOTA Momentum

JADOTA Aggressive

The final production architecture

By the time we're finished, the system should essentially be:

JADOTA AI

│

┌───────▼────────┐

│  WEB / PWA APP │

└───────┬────────┘

│

┌─────────────▼──────────────┐

│       API / BACKEND        │

└─────────────┬──────────────┘

│

┌────────────────────┼────────────────────┐

│                    │                    │

▼                    ▼                    ▼

USERS/AUTH           BILLING              ADMIN

│                    │                    │

│              ┌─────▼─────┐              │

│              │ PAYMENTS  │              │

│              └─────┬─────┘              │

│                    │                    │

│               BLOCKCHAIN                │

│               VERIFICATION              │

│                    │                    │

└────────────────────┼────────────────────┘

│

┌───────▼────────┐

│ TRADING ENGINE │

└───────┬────────┘

│

┌──────────┼───────────┐

▼          ▼           ▼

MARKET      AI/ML       RISK

DATA       ENGINE       ENGINE

│          │           │

└──────────┼───────────┘

▼

DECISION ENGINE

│

TRADE / NO TRADE

│

┌───────▼────────┐

│   EXECUTION    │

└───────┬────────┘

│

┌────────▼─────────┐

│     BITGET       │

│   USER ACCOUNT   │

└──────────────────┘

The actual build order I'd follow

If we're sitting down to start coding, don't jump around the roadmap.

Follow this exact sequence:

| Phase | Build | Result |
| --- | --- | --- |
| 1 | Architecture + specification | Frozen requirements |
| 2 | React/FastAPI/Supabase foundation | Working application |
| 3 | Auth + roles | Secure accounts |
| 4 | Demo wallet/trading | Unlimited paper trading |
| 5 | Market data | Live market information |
| 6 | AI/quant engine | Trade/no-trade intelligence |
| 7 | Backtesting | Strategy validation |
| 8 | Risk engine | Controlled decisions |
| 9 | Bitget API | Exchange connectivity |
| 10 | Live execution | Real trading |
| 11 | Subscription/payment engine | Automated billing access |
| 12 | Admin dashboard | Full management |
| 13 | Notifications | User/system alerts |
| 14 | Security hardening | Production security |
| 15 | Testing | Failure/edge-case validation |
| 16 | Paper production | Real-market simulation |
| 17 | Admin live test | First real trades |
| 18 | Private beta | Small external group |
| 19 | Production launch | Public JADOTA |
| 20 | Scale | More exchanges/strategies |

The key principle

We should never build the subscription system before the trading/account architecture is clear, and we should never enable real-money trading before the AI, risk engine, execution engine and failure handling have survived paper testing.

When you are ready to start, Stage 1 is where we begin: I'll help you turn this blueprint into the actual JADOTA repository structure, database schema, API contracts, environment variables, folder structure, and development checklist before we write the first feature.

jadota/

├── .github/

│   ├── workflows/

│   │   ├── ci.yml

│   │   └── deploy.yml

│   └── CODEOWNERS

│

├── backend/

│   ├── app/

│   │   ├── __init__.py

│   │   ├── main.py

│   │   ├── core/

│   │   │   ├── __init__.py

│   │   │   ├── config.py

│   │   │   ├── security.py

│   │   │   ├── database.py

│   │   │   ├── encryption.py

│   │   │   └── logging.py

│   │   │

│   │   ├── api/

│   │   │   ├── __init__.py

│   │   │   ├── v1/

│   │   │   │   ├── __init__.py

│   │   │   │   ├── auth.py

│   │   │   │   ├── users.py

│   │   │   │   ├── demo.py

│   │   │   │   ├── trading.py

│   │   │   │   ├── subscriptions.py

│   │   │   │   ├── payments.py

│   │   │   │   ├── admin.py

│   │   │   │   ├── backtesting.py

│   │   │   │   └── risk.py

│   │   │   └── dependencies.py

│   │   │

│   │   ├── models/

│   │   │   ├── __init__.py

│   │   │   ├── user.py

│   │   │   ├── subscription.py

│   │   │   ├── payment.py

│   │   │   ├── trade.py

│   │   │   ├── position.py

│   │   │   ├── portfolio.py

│   │   │   ├── risk_event.py

│   │   │   ├── audit_log.py

│   │   │   ├── market_data.py

│   │   │   └── backtest.py

│   │   │

│   │   ├── schemas/

│   │   │   ├── __init__.py

│   │   │   ├── auth.py

│   │   │   ├── user.py

│   │   │   ├── trading.py

│   │   │   ├── subscription.py

│   │   │   └── admin.py

│   │   │

│   │   ├── services/

│   │   │   ├── __init__.py

│   │   │   ├── auth_service.py

│   │   │   ├── user_service.py

│   │   │   ├── demo_service.py

│   │   │   ├── market_data_service.py

│   │   │   ├── risk_service.py

│   │   │   ├── position_sizing.py

│   │   │   ├── backtest_service.py

│   │   │   ├── bitget_service.py

│   │   │   ├── execution_service.py

│   │   │   ├── subscription_service.py

│   │   │   ├── payment_service.py

│   │   │   ├── notification_service.py

│   │   │   └── audit_service.py

│   │   │

│   │   ├── ai/

│   │   │   ├── __init__.py

│   │   │   ├── trend_model.py

│   │   │   ├── momentum_model.py

│   │   │   ├── volatility_model.py

│   │   │   ├── market_regime.py

│   │   │   ├── consensus_engine.py

│   │   │   ├── feature_engineering.py

│   │   │   └── model_registry.py

│   │   │

│   │   ├── trading/

│   │   │   ├── __init__.py

│   │   │   ├── decision_engine.py

│   │   │   ├── risk_engine.py

│   │   │   ├── execution_engine.py

│   │   │   ├── position_manager.py

│   │   │   └── order_validator.py

│   │   │

│   │   ├── workers/

│   │   │   ├── __init__.py

│   │   │   ├── market_data_worker.py

│   │   │   ├── ai_worker.py

│   │   │   ├── trading_worker.py

│   │   │   ├── payment_watcher.py

│   │   │   ├── notification_worker.py

│   │   │   └── cleanup_worker.py

│   │   │

│   │   ├── utils/

│   │   │   ├── __init__.py

│   │   │   ├── validators.py

│   │   │   ├── helpers.py

│   │   │   └── constants.py

│   │   │

│   │   └── exceptions/

│   │       ├── __init__.py

│   │       ├── base.py

│   │       ├── trading.py

│   │       ├── subscription.py

│   │       └── bitget.py

│   │

│   ├── migrations/

│   │   ├── versions/

│   │   └── alembic.ini

│   │

│   ├── tests/

│   │   ├── __init__.py

│   │   ├── unit/

│   │   ├── integration/

│   │   └── fixtures/

│   │

│   ├── scripts/

│   │   ├── init_db.py

│   │   ├── seed_demo_data.py

│   │   └── deploy.sh

│   │

│   ├── requirements/

│   │   ├── base.txt

│   │   ├── dev.txt

│   │   └── prod.txt

│   │

│   ├── .env.example

│   ├── .env.test

│   ├── Dockerfile

│   ├── docker-compose.yml

│   └── pyproject.toml

│

├── frontend/

│   ├── public/

│   ├── src/

│   │   ├── api/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── hooks/

│   │   ├── store/

│   │   ├── types/

│   │   ├── utils/

│   │   ├── App.tsx

│   │   └── main.tsx

│   ├── index.html

│   ├── vite.config.ts

│   ├── tailwind.config.js

│   ├── package.json

│   ├── Dockerfile

│   └── .env.example

│

├── ai-engine/

│   ├── models/

│   ├── notebooks/

│   ├── data/

│   ├── requirements.txt

│   └── Dockerfile

│

├── workers/

│   ├── market_data/

│   ├── ai/

│   ├── trading/

│   └── payments/

│

├── docs/

│   ├── api/

│   ├── architecture/

│   ├── security/

│   ├── deployment/

│   └── user-guides/

│

├── infrastructure/

│   ├── terraform/

│   ├── k8s/

│   └── monitoring/

│

├── .gitignore

├── .pre-commit-config.yaml

├── README.md

└── LICENSE